**CDAC Works Status**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SNO** | **Project** | **Module** | **Remarks** | **Latest action date** |
| **Provisions developed and demonstrated to BIS**  **(Multiple demonstrations held for following modules, required testing before deployment)** | | | | |
|  | eBIS | Quarterly Payment provision | Multiple demonstrations held and suggested changes are need to be incorporated. | 25-Feb-2025 |
|  | eBIS | Mobile APP | ios app has been provided for testing. | 13-Jan-2025 |
|  | PMCRB works of Certification Activity | Dormant | Multiple demonstrations held and latest changes needs to be incorporated. | 10-Jan-2025 |
|  | PMCRB works of Certification Activity | Easier Re-entry Norms | Multiple demonstrations held.  Currently module deployed on UAT, testing needs to be done. | 6-Jan-2025 |
| **Provisions under development** | | | | |
|  | eBIS 2.0 | Scheme-X | OTR has been deployed on production server. Remaining process flow such as application submission, grant of license needs to be developed. | 25-Feb-2024 |
|  | eBIS 2.0 | Provision to monitor and implementation of revisions/amendment of Indian Standards. | Meeting has been held to convey the detailed requirements. | 15-Jan-2025 |
|  | eBIS 2.0 | Rebate Master for concessions | Concession at Application level is already live. Concession at licence level is pending |  |
|  | eBIS 2.0 | Temporary allotment of roles in the Manakonline portal, role version management, Offline test report upload provision, | Requirements have been conveyed to CDAC for development. |  |
|  | eBIS 2.0 | Self Compliance | Requirements have been conveyed to CDAC for development. |  |
|  | eBIS 2.0 | Lot Inspection phase 2 | Requirements have been conveyed to CDAC for development. |  |
|  | Requirement covered under new project | Improvements suggested by licensees in communication window | Main requests   1. Excel base consignee data upload 2. Repeating earlier consignee entries 3. TR stage updating- sample status 4. Excel sheet based FTR upload during inspection 5. Brand details updating by licensee   These requirements have been explained to CDAC team for development |  |

**Provisions Made Live in the last four months:**

|  |  |  |
| --- | --- | --- |
| **SNO** | **Project** | **Module** |
|  | eBIS | Non-linear Marking Fee Provision |
|  | eBIS 2.0 | OTR Registration |
|  | eBIS 2.0 | SeZ provision |
|  | eBIS 2.0 | Manakonline and LIMS communication for Withdrawn samples, Payment details update by BO and Applicant |
|  | eBIS 2.0 | Transfer of licence to a particular username of Manak online, Merging of multiple usernames of Manak online |
|  | eBIS 2.0 | Profile Editing Provision |
|  | eBIS 2.0 | Inadvertent decision change module |
|  | Requirement covered under new project | Changes in the FMCS Market sample Module |
|  | Requirement covered under new project | New ROP module |

1. Referback cases not listed correctly.
2. Deferred case - Expiry Notice
3. ROM visit report not listed
4. Sort by checked one in the TR
5. Cancellation Notice tracking provision
6. FTR report not able to fill in the Mobile App
7. Selected test reports fill the letter automatically